1.2  System Integration & Interoperability

↑ In Progress

Activity 1: AI-Enhanced CPL Infrastructure  |  Goal 2; Goal 3  |  October 23, 2026

| Status | In Progress |
| --- | --- |
| Progress | 45% |
| Lead | Terence Nelson |
| Budget | $200,000 (CPL Credential Registry - WestEd (V0719)) |
| KPI Current | 1 Cumulative integrations established |
| 2030 Goal | 5 |
| 2030 Stretch | 8 |
| 25-26 | 1/1 |
| 26-27 | 1/2 |
| 27-28 | 1/3 |
| 28-29 | 1/4 |
| 29-30 | 1/5 |

## Description

Related systems feature integrated, interoperable, and AI-Assisted CPL to support student access, planning, completion, transfer, tracking and research.

## Latest Update

Date: 2026-10-15

System Integration & Interoperability work continues across multiple fronts: MAP-to-CTDL mapping has advanced from planning to detailed schema and sample publishing; Program Pathways Mapper Phase 1 is complete; integration efforts are ongoing with Credential Engine, ACE, Career Passport, CVC, COCI, SIS vendors, and other statewide systems; and a project with N2N demonstrated MAP's API integration capabilities with third-party systems. Local API implementation conversations have begun with Chaffey College IT, with the API complete and functional but not yet in production use.

## Workplan Notes

Credential Engine integration established supporting competency-level alignment with CTDL. Interoperability with eTranscript, Career Passport, and CCCApply is in planning/development phases.

## Milestones

2026: CTDL tagging for skills and certifications; 2027: Full registry launch

## Update Log

5 logged updates — newest first

| Date | Type | Note |
| --- | --- | --- |
| 2026-04-08 | Progress Update | Credential Engine integration established; competency-level alignment with CTDL underway; Phase 1 Program Pathways Mapper integration complete; CVC integration underway; Career Passport integration planned |
| 2026-04-08 | Workplan | Credential Engine integration established supporting competency-level alignment with CTDL. Interoperability with eTranscript, Career Passport, and CCCApply is in planning/development phases. |
| 2026-04-07 | Progress Update | Credential Engine integration established; competency-level alignment with CTDL underway |
| 2026-04-07 | Workplan | Credential Engine integration established supporting competency-level alignment with CTDL. Interoperability with eTranscript, Career Passport, and CCCApply is in planning/development phases. |
| 2026-03-20 | Progress Update | Credential Engine integration established; competency-level alignment with CTDL underway |